## Slide 1
Structuring Projects for Voice-First AI Development
A 10-Phase Workflow
From idea to deployment using voice-driven AI agents
10
PHASES
Session 2 Deep Dive
Notes: Welcome to this guide on structuring projects for voice-first AI development. This 10-phase workflow takes you from initial idea all the way to deployment, with your voice driving the entire process.

## Slide 2
OVERVIEW
The 10-Phase Voice-First Workflow
1
GitHub Repo
Foundation
2
Brainstorm
Ideation
3
Deep Research
Discovery
4
Planning
Strategy
5
MVP Prototype
Experiment
6
Documentation
Standards
7
PRD Creation
Specification
8
Agentic Mode
Execution
9
Review Cycle
Refinement
10
Deployment
Ship It
PHASES 1-5
Discovery and experimentation. High human involvement, lots of voice interaction with the agent.
PHASES 6-7
Formalization. Lock in standards so the agent can work autonomously later.
PHASES 8-10
Execution mode. Agent does heavy lifting. You review and ship.
Key Insight: The first 7 phases are investment. They enable phases 8-10 where the agent becomes highly autonomous.
Notes: Here's the overview of all 10 phases. Notice how they flow from foundation through development to deployment. Each phase builds on the previous one. The key insight: structure enables autonomy. The more you invest upfront, the more your AI agent can do independently.

## Slide 3
PHASE 1 OF 10
Create a
GitHub Repo
THE PRINCIPLE
Everything lives in Git. Always. This is non-negotiable for voice-first development.
WHY FIRST?
Agent commits frequently
Creates natural checkpoints
Enables rollback on mistakes
Documents project evolution
Session 2: We'll cover repo setup templates and best practices in detail.
VOICE COMMANDS TO START
"Create a new repo for this project"
gh repo create project-name --public --clone
"Initialize with a basic structure"
Creates README, .gitignore, src/, docs/
COMMIT FREQUENCY
Tell your agent: "Commit after each significant change." Small, frequent commits beat monolithic ones.
BRANCH STRATEGY
Start simple: work on main for solo projects. Add branches when collaborating or experimenting.
BEST PRACTICE
Have the agent commit after: new files created, features completed, bugs fixed, documentation added. Each commit is a restore point.
NEW TO GIT?
Don't worry if you don't have templates set up yet. We'll cover repo structure, CLAUDE.md files, and agent-friendly project layouts in Session 2.
Notes: Phase 1: Always start with a GitHub repo. This isn't optional. Every conversation, every iteration gets committed. Your git history becomes your safety net. Commit early, commit often - aim for commits every few minutes during active development.

## Slide 4
PHASE 2 OF 10
Brainstorming
Session
THE GOAL
Kick around the idea with your agent. This is collaborative ideation, not specification.
DISCUSS
What's the core intent?
Who is the audience?
What are the objectives?
What would success look like?
Voice is perfect for brainstorming
HOW TO BRAINSTORM WITH AN AGENT
1. STREAM OF CONSCIOUSNESS
Just talk. Describe what you're imagining. Don't worry about structure or completeness.
2. ASK FOR PUSHBACK
"What am I missing?" "What problems do you see?" Let the agent challenge your assumptions.
EXAMPLE VOICE PROMPTS
"I'm thinking about building a tool that..."
"The main problem I want to solve is..."
"My users would be people who..."
"What do you think about this approach?"
FOLLOW-UPS
"Can you poke holes in that idea?"
"What similar products exist?"
"How would you scope an MVP?"
SAVE THE OUTPUT
Ask the agent to summarize the brainstorm into a markdown file. Commit it to the repo.
DON'T SKIP THIS
Rushing to code without brainstorming leads to building the wrong thing. Investment here saves time later.
Notes: Phase 2: Brainstorming with your AI agent. This is divergent thinking time. No idea is too wild. Let the agent push back and challenge assumptions. Save everything to a brainstorming markdown file - this becomes input for later phases.

## Slide 5
PHASE 3 OF 10
Deep Research
Phase
THE MISSION
Launch comprehensive research efforts. Build deep context before building anything.
RESEARCH TARGETS
Subject matter expertise
Current best practices
Industry landscape
Competitive products
Key: Save all research artifacts to the repo.
THREE RESEARCH DIMENSIONS
1
Subject Matter Research
Deep dive into the domain. What does the agent need to know to build this well?
2
Best Practices & Patterns
Current industry standards. How are the best teams solving similar problems?
3
Competitive Landscape
What products exist? What works well? What gaps can you fill?
VOICE PROMPT EXAMPLE
"Research the current state of [topic]. Look at what tools exist, how teams are solving this, and what the best practices are. Save your findings to docs/research/"
OUTPUT FORMAT
Markdown files in docs/research/: competitive-analysis.md, best-practices.md, domain-knowledge.md. These become context for later phases.
Notes: Phase 3: Deep research across three dimensions. Technical feasibility - can it be built? Market analysis - what already exists? Reference implementations - how have others solved similar problems? Your agent can search, summarize, and synthesize. Save findings to docs/research/.

## Slide 6
PHASE 4 OF 10
Planning
Session
THE OBJECTIVE
Define what you're building. Not the full spec yet, just clear deliverables and their purposes.
PLANNING OUTPUTS
List of deliverables
Objective for each
Success criteria
Initial build plan
This is strategy, not specification
PLANNING WITH YOUR AGENT
DELIVERABLES FRAMEWORK
What - Name the deliverable
Why - Its core objective
How - High-level approach
Success - How we'll know it works
Dependencies - What it needs
Priority - Order of building
EXAMPLE VOICE PROMPT
"Based on our brainstorming and research, let's define what we're actually building. List out the key deliverables, what each one needs to accomplish, and how we should sequence building them."
KEEP IT LOOSE
This isn't the final spec. You'll refine during prototyping. Focus on direction, not details.
SAVE IT
docs/planning/deliverables.md becomes input for later phases and PRD creation.
AVOID OVER-PLANNING
Don't try to spec everything now. The next phase (MVP Prototype) is specifically for experimenting and learning. Planning is a compass, not a map.
Notes: Phase 4: Planning session. Now we define what we're actually building. Use the deliverables framework: What, Why, How, Success criteria, Dependencies, Priority. This isn't the full spec yet - that comes later. This is strategy, not specification.

## Slide 7
PHASE 5 OF 10
MVP Prototype
Round
THE OBJECTIVE
Build fast, break things, learn. First creation cycle focuses on experimentation, not perfection.
MVP FOCUS AREAS
Core functionality first
UI/UX experimentation
Bug discovery & fixes
Design iteration
Expect to throw away 50% of this code
THE PROTOTYPING MINDSET
Speed
Build quickly. Don't over-engineer. The goal is to see what works.
Learn
Each iteration teaches you something. Bugs are data points.
Iterate
Refine through cycles. Each version gets closer to the vision.
EXAMPLE VOICE PROMPT
"Let's start building the MVP. Focus on the core user flow first — I want something I can actually click through and test. Don't worry about edge cases yet, just get the happy path working."
DO
Build fast, test often, embrace failure as learning, commit frequently
DON'T
Perfect code style, handle all edge cases, write comprehensive tests yet
PROTOTYPE OUTPUT
A working (rough) version you can interact with. This becomes the foundation for documentation standards in Phase 6.
Notes: Phase 5: MVP Prototype. Build fast, break things, learn. The goal is speed and experimentation, not perfection. Expect to throw away half of this code. That's fine - you're learning what works. Bugs are data points.

## Slide 8
PHASE 6 OF 10
Documentation
& Standards
THE OBJECTIVE
Capture what you learned from prototyping. Define the rules that will guide all future development.
WHY THIS MATTERS
AI agents need context
Consistency across iterations
Prevents design drift
Speeds future decisions
Document everything in markdown
DOCUMENTATION ARTIFACTS
UI/UX PATTERNS
Component naming conventions
Layout grid decisions
Color palette rationale
Typography scale
DESIGN LANGUAGE
Voice and tone guide
Interaction patterns
Error messaging style
Iconography rules
NARRATIVE GUIDELINES
User journey story
Feature priorities
What we're NOT building
Success metrics
EXAMPLE VOICE PROMPT
"Based on what we built in the prototype, let's document our design standards. Create a design-system.md that captures the UI patterns, component styles, and interaction behaviors we want to maintain going forward."
DOCS FOLDER STRUCTURE
docs/
design-system.md
architecture.md
narrative.md
KEEP IT LIVING
These docs evolve. Update them as you learn. Stale documentation is worse than none.
FEEDS INTO NEXT PHASE
Your documentation becomes the foundation for the PRD. The more thorough this phase, the better your specification will be.
Notes: Phase 6: Documentation and standards. After prototyping, you know what patterns work. Capture them. UI/UX patterns, design language, narrative guidelines. These markdown files become context for your agent. The more thorough this phase, the better your PRD will be.

## Slide 9
PHASE 7 OF 10
PRD
Creation
THE OBJECTIVE
Create the definitive specification document that guides all future agentic work.
PRD COMPONENTS
Feature specifications
Technical requirements
User stories & flows
Acceptance criteria
The PRD is your agent's instruction manual
PRD CREATION OPTIONS
SPEC KIT
AI-native PRD generator. Feed it your docs, get structured spec output. Built for this workflow.
Best for: Complex projects
PLANNING MODE
Use Claude's planning mode to iteratively build the PRD through conversation.
Best for: Medium projects
MANUAL + AI
Write structure yourself, use AI to fill sections and refine language.
Best for: Simple projects
EXAMPLE VOICE PROMPT
"Using everything in our docs folder — the design system, architecture notes, and narrative guidelines — create a comprehensive PRD. Include user stories, technical specs, and clear acceptance criteria for each feature."
QUALITY INDICATORS
Testable acceptance criteria, clear scope boundaries, no ambiguous requirements
OUTPUT
docs/PRD.md — this file becomes the primary reference for agentic iteration
Notes: Phase 7: PRD Creation. This is where you create the definitive specification. Options include Spec Kit for complex projects, Claude's planning mode for medium projects, or manual writing with AI assistance. The PRD becomes your agent's instruction manual.

## Slide 10
PHASE 8 OF 10
Agentic
Iteration Mode
THE OBJECTIVE
Let the agent execute substantial work autonomously. All setup pays off here.
WHAT ENABLES THIS
Clear PRD specification
Design system context
Well-structured codebase
Established patterns
This is where the magic happens
THE AGENTIC WORKFLOW
Point at PRD
"Read the PRD and implement the user authentication feature according to spec"
Agent Executes
Reads spec, references design system, writes code, creates tests, commits work
You Review
Check the output, provide feedback, request refinements — all via voice
AUTONOMY UNLOCKED
Agent can work for extended periods without constant guidance. Your setup enables this.
COMMIT OFTEN
Request commits after each feature. Small, frequent commits make review easier.
Notes: Phase 8: Agentic Iteration Mode. This is where all your setup pays off. Point your agent at the PRD and let it execute substantial work autonomously. It reads the spec, references your design system, writes code, creates tests, commits work. You provide vision, it does heavy lifting.

## Slide 11
PHASE 9 OF 10
Iterative
Review Cycle
THE OBJECTIVE
Review, refine, repeat. Verbal feedback guides the agent through multiple polish cycles.
REVIEW PRIORITY
1. Functionality first
2. User experience
3. Visual polish
4. Edge cases
Multiple iterations are normal
THE REVIEW LOOP
Test
Run it, click through it, break it
Speak
Verbal feedback on what needs fixing
Iterate
Agent implements, you test again
EXAMPLE VOICE FEEDBACK
"The login form works but the error messages are too harsh. Soften the language to match our narrative guidelines. Also, the submit button needs more padding — it feels cramped."
BE SPECIFIC
"The button is too small" → "Add 8px padding to the submit button"
REFERENCE DOCS
"Match the design system" → Agent checks design-system.md
KNOW WHEN TO STOP
Diminishing returns are real. Ship when it's good enough. Perfect is the enemy of deployed.
Notes: Phase 9: Iterative Review Cycle. Test, speak, iterate. Your verbal feedback guides the agent through multiple polish cycles. Be specific in your feedback. Reference your documentation. Know when to stop - perfect is the enemy of deployed.

## Slide 12
PHASE 10 OF 10
Deployment
THE OBJECTIVE
Push from local to cloud. Voice-driven deployment through CLI-accessible platforms.
DEPLOYMENT CHECKLIST
Environment variables set
Build passes locally
Tests green
README updated
Ship it!
CLI-ACCESSIBLE DEPLOYMENT PLATFORMS
Vercel
Frontend & Edge
vercel deploy
Railway
Full-Stack Apps
railway up
Supabase
Database & Auth
supabase db push
Azure
Enterprise
az webapp up
EXAMPLE VOICE PROMPT
"Deploy this to Vercel. Set the environment variables from our .env.example, run the build, and give me the deployment URL when it's live."
WHY CLI MATTERS
All these platforms have CLIs your agent can access through shell environments. No clicking required.
POST-DEPLOY
Test the live URL, verify functionality, then celebrate. You built something real.
DON'T FORGET
Update README with deployment instructions. Future you (and collaborators) will thank present you.
Notes: Phase 10: Deployment. Push from local to cloud using CLI-accessible platforms. Vercel, Railway, Supabase, Azure - all have CLIs your agent can access. Voice-driven deployment through shell environments. Update your README with deployment instructions.

## Slide 13
SUMMARY
Key
Takeaways
THE BIG IDEA
Structure enables autonomy. The more you invest upfront, the more your agent can do independently.
THE 10 PHASES
1. GitHub Repo
2. Brainstorming
3. Deep Research
4. Planning Session
5. MVP Prototype
6. Documentation
7. PRD Creation
8. Agentic Iteration
9. Review Cycle
10. Deployment
WHAT MAKES THIS WORK
1
Commit Early & Often
Git history is your safety net. Small, frequent commits make everything reversible.
2
Document Everything
Markdown files are context for your agent. The more you document, the smarter it gets.
3
Voice is Your Interface
Speak naturally, give context, be specific. Your voice drives the entire workflow.
4
Iterate Relentlessly
Perfect doesn't exist. Ship early, learn fast, improve continuously.
FROM IDEA TO DEPLOYMENT
This workflow turns a voice conversation into a shipped product.
Your agent does the heavy lifting. You provide the vision.
Notes: Key takeaways: Commit early and often - git is your safety net. Document everything - markdown files are context for your agent. Voice is your interface - speak naturally, give context, be specific. Iterate relentlessly - ship early, learn fast, improve continuously. This workflow turns a voice conversation into a shipped product.